# Task 2: Intelligent Rule-Based & Semantic Chatbot Agent — Implementation Phase Plan

Your next task is to move from documentation/setup into implementation.

For your Task 2: Intelligent Rule-Based & Semantic Chatbot Agent, implement it in these phases:

# 1. Phase 1 — Project Setup

Create the root files such as main.py, requirements.txt, .gitignore, and set up the Python virtual environment.

Create the project folders and install the required dependencies:

- Python 3.12

- Streamlit

- NLTK

- Sentence Transformers

- NumPy

- scikit-learn

- pytest

Verify that the development environment works correctly before starting the chatbot modules.

# 2. Phase 2 — Intent and Chatbot Data

Start with the data/ folder.

Create intents.json and define the chatbot's initial intents, keywords, example messages, and responses.

Initial intents include:

- Greeting

- Goodbye

- Thanks

- Help

- Password Reset

- Account Access

- Services

- Support

- Working Hours

- Contact Information

- General Information

- Fallback

Make sure the data structure can be used by both the rule-based and semantic engines.

# 3. Phase 3 — Text Preprocessing

Work inside the chatbot/ folder.

Implement preprocessing.py.

Handle basic text preparation such as:

- Converting text to lowercase

- Removing unnecessary punctuation

- Normalizing whitespace

- Handling empty input

- Tokenization where needed

Test the preprocessing functions before moving to the next module.

# 4. Phase 4 — Rule-Based Engine

Work inside chatbot/.

Implement rule_engine.py.

Use the data from intents.json to recognize user intent using:

- Keywords

- Phrases

- Patterns

- Rule-based matching

Return the detected intent and an appropriate confidence/strength result.

Test common messages and unknown messages to make sure the rule-based engine behaves correctly.

# 5. Phase 5 — Semantic Matching Engine

Work inside chatbot/.

Implement semantic_engine.py.

Use Sentence Transformers with the all-MiniLM-L6-v2 model to:

- Generate sentence embeddings

- Compare the user's message with intent examples

- Calculate cosine similarity

- Find the most semantically similar intent

- Apply a similarity threshold

- Reject low-confidence matches

Test different ways of asking the same question to verify that semantic matching recognizes similar meanings.

# 6. Phase 6 — Hybrid Chatbot Agent

Work inside chatbot/.

Implement chatbot_agent.py.

Combine the rule-based and semantic engines into one chatbot agent.

The processing flow will be:

User Message ↓ Text Preprocessing ↓ Rule-Based Matching ↓ Strong Rule Match? Yes ↓ No ↓ Intent Semantic Matching ↓ Similarity Threshold ↓ ↓ Match No Match ↓ ↓ Intent Fallback ↓ Response

The chatbot should prioritize strong rule-based matches and use semantic matching when a suitable rule-based match is not found.

# 7. Phase 7 — Streamlit User Interface

Work inside the ui/ folder.

Implement app.py using Streamlit.

Create a simple browser-based chatbot interface that allows users to:

- Enter messages

- Send messages

- View chatbot responses

- Maintain conversation history

- Clear or restart the conversation where appropriate

Connect the Streamlit interface to chatbot_agent.py.

# 8. Phase 8 — Error Handling and Improvements

Improve the complete chatbot system.

Handle situations such as:

- Empty user messages

- Unknown questions

- Low semantic similarity

- Invalid intent data

- Missing files

- Model loading errors

- Unexpected runtime errors

Make sure the chatbot provides a clear fallback response instead of inventing an answer when it cannot confidently identify the user's intent.

# 9. Phase 9 — Testing and Validation

Work inside the tests/ folder.

Create and run tests for each major module:

- test_preprocessing.py

- test_rule_engine.py

- test_semantic_engine.py

- test_chatbot_agent.py

Test:

- Text preprocessing

- Rule-based intent detection

- Semantic intent detection

- Similarity thresholds

- Hybrid decision-making

- Correct responses

- Fallback behavior

Also perform manual testing through the Streamlit interface.

# 10. Phase 10 — Final Documentation and Submission

Complete the project documentation.

Update:

- README.md

- docs/requirements.md

- docs/architecture.md

- docs/testing.md

Document:

- Project overview

- Requirements

- Technology stack

- Folder structure

- Architecture

- Rule-based approach

- Semantic approach

- Hybrid decision process

- Installation instructions

- Usage instructions

- Testing results

- Example conversations

- Limitations and future improvements

Finally:

- Run all tests

- Verify the Streamlit application

- Check the project structure

- Check Git status

- Commit the final version

- Push the project to GitHub

- Verify the repository before submission